Smiling Monad Stabilisation Plan

We do this in strict phases.

Each phase has:

- one purpose;

- one small group of files;

- one test;

- one decision point;

- no redesign;

- no moving ahead until it passes.

Phase 0 — Freeze the working version

Purpose

Protect the current working Office before changing structure.

Actions

- Confirm the current app opens:

  - front door;

  - Office;

  - desktop background;

  - mobile background;

  - typed request;

  - Gateway response.

- Create one Git commit named:

Stable Office before partitioning

- Do not change any code until that commit exists.

Pass condition

The current app still works after the commit.

Phase 1 — Create the Office shell

Purpose

Make app/office/page.tsx responsible only for assembling the Office.

New structure

app/

office/

page.tsx

components/

office/

OfficeShell.tsx

OfficeBackground.tsx

OfficeBackButton.tsx

Responsibilities

app/office/page.tsx

- imports the Office shell;

- renders the Office shell;

- contains no interaction logic.

OfficeShell.tsx

- holds the Office layout;

- places the background;

- places the back button;

- provides space for interaction and workspace layers.

OfficeBackground.tsx

- switches between:

  - office.mobile.png

  - office.desktop.png

OfficeBackButton.tsx

- handles only navigation back to the front door.

Test

Check:

- desktop Office unchanged;

- phone Office unchanged;

- back button still works.

Stop point

Do not add Talk, Type, conversation or workspace yet.

Phase 2 — Separate the Companion controls

Purpose

Move Talk and Type controls out of the Office page.

New structure

components/

companion/

CompanionControls.tsx

TextInput.tsx

VoiceInput.tsx

Responsibilities

CompanionControls.tsx

- holds current mode:

  - voice;

  - text;

- displays the two icons;

- decides which input is visible.

TextInput.tsx

- handles typing;

- handles Enter;

- handles send;

- returns the text to the parent.

VoiceInput.tsx

- handles browser speech recognition;

- returns the transcript to the parent;

- contains no Gateway logic.

Important rule

The controls do not know what a shift report is.

They only collect the user’s request.

Test

Check on desktop and phone:

- keyboard icon changes to text mode;

- microphone icon changes to voice mode;

- text can be entered;

- Enter and send arrow return the same text;

- microphone returns a transcript;

- no Gateway call yet.

Stop point

If either phone control fails, fix it here before moving on.

Phase 3 — Create one Gateway client

Purpose

Move all AI request handling into one reusable file.

New structure

lib/

companion/

gateway-client.ts

types.ts

Responsibilities

types.ts

Contains:

CompanionResult

CompanionAction

CompanionApplication

gateway-client.ts

Contains one function:

sendToCompanion(request, memory)

It:

- sends the request to /api/gateway;

- parses the result;

- handles response errors;

- returns a typed result.

Important rule

No component uses fetch("/api/gateway") directly after this phase.

Test

Use a simple temporary test:

Hello

Confirm the client returns:

answer

Then test:

Write a shift report for Peter.

Confirm the client returns:

draft

Stop point

Do not change presentation yet.

Phase 4 — Create the Companion controller

Purpose

Put all interaction state in one dedicated controller instead of the Office page.

New structure

components/

companion/

CompanionController.tsx

Responsibilities

The controller manages:

- current request;

- working state;

- original request;

- current result;

- interaction mode;

- clarification answers;

- voice transcript;

- errors.

The controller connects:

Talk or Type

↓

Gateway client

↓

Result

It does not display large documents itself.

Test

Check:

- typed request reaches Gateway;

- voice transcript reaches Gateway;

- answer returns;

- clarification returns;

- draft returns;

- no layout changes.

Stop point

The Office must still look identical.

Phase 5 — Separate conversation presentation

Purpose

Keep ordinary conversation inside the Office.

New structure

components/

companion/

ConversationLayer.tsx

ClarificationPrompt.tsx

Responsibilities

ConversationLayer.tsx

Displays only:

- brief answer;

- brief status;

- error;

- Kimi’s short response.

ClarificationPrompt.tsx

Displays:

- one question;

- one reply input;

- Talk and Type remain available.

Rules

- no large white document panel;

- no chat history;

- no scattered speech bubbles;

- one readable location;

- short text only;

- voice reply when voice mode is active.

Test

Test:

Hello

Expected:

- brief response near Kimi;

- no workspace.

Test:

Write Peter's report.

Expected:

- clarification if required;

- no workspace until enough information exists.

Stop point

Do not build document editing here.

Phase 6 — Separate the workspace

Purpose

Make the workspace a separate temporary layer.

New structure

components/

workspace/

WorkspaceLayer.tsx

DocumentWorkspace.tsx

WorkspaceActions.tsx

Responsibilities

WorkspaceLayer.tsx

- appears only for real work;

- disappears when finished.

DocumentWorkspace.tsx

- displays editable generated text;

- contains the document title;

- does not manage Gateway requests.

WorkspaceActions.tsx

- approve;

- cancel;

- later:

  - save;

  - send.

Rules

- answers never open the workspace;

- clarifications never open the workspace;

- drafts open the workspace;

- workspace is temporary;

- Office background remains visible.

Test

Test:

Write a shift report for Peter. We went to Fingal Head.

Expected:

- document workspace opens;

- report is editable;

- cancel closes it;

- approve completes it.

Stop point

Do not add other applications yet.

Phase 7 — Separate memory

Purpose

Remove memory logic from the Office and workspace components.

New structure

lib/

memory/

local-memory.ts

memory-types.ts

Responsibilities

local-memory.ts

Provides:

getMemory()

addApprovedWork()

clearMemory()

Rules

- components never call localStorage directly;

- memory stays limited during prototype stage;

- approved work only;

- no invented automatic learning;

- no participant-sensitive data yet.

Test

Approve one draft.

Then reload the page.

Confirm the approved item remains available.

Stop point

This phase does not create permanent cloud memory.

Phase 8 — Add a proper application router

Purpose

Allow the Companion to select a task type without putting task logic inside the Office.

New structure

lib/

applications/

application-router.ts

applications/

shift-report/

config.ts

correspondence/

config.ts

notes/

config.ts

planning/

config.ts

Responsibilities

The router maps:

shift-report

correspondence

notes

planning

general

to the correct workspace behaviour.

Rules

- Office does not know report structure;

- Companion controls do not know report structure;

- Gateway returns the application type;

- application router chooses the workspace.

Test

Run one request for each application type.

Confirm the correct workspace title and behaviour.

Stop point

Do not create new applications until routing is stable.

Phase 9 — Clean the API routes

Purpose

Make server responsibilities orderly.

Proposed structure

app/

api/

gateway/

route.ts

memory/

route.ts

health/

route.ts

Actions

Review existing routes and label them:

active

planned

placeholder

obsolete

Do not delete anything until confirmed.

Remove or disable empty route files that Next.js tries to treat as modules.

Test

Run:

npx tsc --noEmit

Then:

npm run build

Both must pass before moving on.

Phase 10 — Stabilise local and hosted testing

Purpose

Stop confusion between desktop local, phone local and Vercel.

Permanent test sequence

For every phase:

- Test desktop local.

- Test phone local.

- Run TypeScript.

- Run production build.

- Commit.

- Push.

- Test Vercel desktop.

- Test Vercel phone.

Required record

Use a simple checklist:

Desktop local: pass

Phone local: pass

TypeScript: pass

Build: pass

Git commit: complete

Vercel desktop: pass

Vercel phone: pass

No next phase until all seven pass.

Final target structure

app/

page.tsx

office/

page.tsx

api/

gateway/

route.ts

memory/

route.ts

health/

route.ts

components/

office/

OfficeShell.tsx

OfficeBackground.tsx

OfficeBackButton.tsx

companion/

CompanionController.tsx

CompanionControls.tsx

TextInput.tsx

VoiceInput.tsx

ConversationLayer.tsx

ClarificationPrompt.tsx

workspace/

WorkspaceLayer.tsx

DocumentWorkspace.tsx

WorkspaceActions.tsx

lib/

companion/

gateway-client.ts

types.ts

memory/

local-memory.ts

memory-types.ts

applications/

application-router.ts

applications/

shift-report/

correspondence/

notes/

planning/

Build discipline

For every phase:

Protect

Change

Test

Review

Commit

Continue

Never:

Change several systems

Hope it works

Fix the next error

Replace the whole page again

The immediate next action is Phase 0 only: preserve the current working state before partitioning anything.

Top of Form

Bottom of Form